ASSIGNMENT # 1

Course code:

SE-324

Course title:

# Software Project Management

# Topic:

# Application of W5HH to final year project (JobHub)

# Submitted to:

# Ma’am Hafsa Sharif Dar

# Submitted by:

| Sufyan Ahmed Chaudhry | (21811598-001) |
| --- | --- |
| Ghulam Haider | (21014198-071) |
| # Hamna Ijaz | (21011598-044) |
| Nabiha Hanook | (21011598-166) |

Submission date:

30-06-2025

Table Of Content:

- Introduction

- W5HH Analysis of JobHub

2.1 Why is the system being developed?

2.2 What will be done?
2.2.1 Functional Deliverables:

2.2.2 Non-Functional Deliverables:

2.3 When will it be accomplished?

2.4 Who is responsible for a function?

2.5 Where are they organizationally located?

2.6 How will the job be done technically and managerially?

2.6.1 Development & Sprint Plan

2.6.2 Tools Used:

2.7 How much of each resource is needed?

- Introduction

The W5HH Principle was introduced by Barry Boehm. It is a widely used project planning and management model that addresses seven key questions:

1. Why is the system being developed?

2. What will be done?

3. When will it be accomplished?

4. Who is responsible for a function?

5. Where are they organizationally located?

6. How will the job be done technically and managerially?

7. How much of each resource is needed?

- W5HH Analysis of JobHub

JobHub project is an online platform connecting clients with skilled workers across Pakistan. Below is the W5HH framework applied to JobHub:

  - Why is the system being developed?

The JobHub system is being developed to:

- Replace manual, time-consuming job search processes with a digital platform.

- Secure the hiring process through CNIC-based registration and OTP verification.

- Provide localized job searching through skill + location-based filters.

- Enable real-time communication between clients and workers via chat.

- Monetize the platform through premium searches and ads.

  - What will be done?

    - Functional Deliverables:

- User Authentication, Worker Profiles, Add up to 5 categorized skills, City/location tagging via Google Maps API, Search System, Clients search workers by skill and city, Three free searches; paid renewal via JazzCash/NayaPay, Real-Time Chat, Django Channels with full chat history, Complaint System, Blacklists users after 3 verified complaints.

    - Non-Functional Deliverables:

Response time < 2s, Scalability for 10,000+ users, Encrypted communication & secure payments.

  - When will it be accomplished?

| Phase | Duration | Depends On |
| --- | --- | --- |
| Requirements Gathering | 7 Days | - |
| Design Document | 5 Days | Requirements |
| Development | 32 Days | Design |
| Testing | 20 Days | Development |
| Deployment | 10 Days | Testing |

  - Who is responsible for a function?

| Role | Responsibilities | Skills |
| --- | --- | --- |
| Backend Developer | Django API, database design, payment integration | Python, PostgreSQL, Django |
| Frontend Developer | Interface design, chat integration | React.js, HTML/CSS, JavaScript |
| QA Engineer | Testing, bug reporting, test case development | Selenium, Manual Testing |

  - Where are they organizationally located?
The development team belongs to the Software Engineering Department, University of Gujrat.

  - How will the job be done technically and managerially?

    - Development & Sprint Plan

Agile (Hybrid) methodology with 6 sprints, each lasting 2 weeks.

    - Tools Used:

Frontend: React.js, Tailwind CSS

Backend: Django, Django REST Framework

Testing: Pytest, Postman, Manual Q/A

  - How much of each resource is needed?

| Resource | Estimate | Details |
| --- | --- | --- |
| Development Hours | 225 hrs × $25/hr = $5,625 | Based on bottom-up estimation |
| Hosting & Deployment | $200/month | AWS EC2, S3, RDS services |
| Payment Gateway Fees | ~2% per transaction | JazzCash, NayaPay |